HIGH-PERFORMANCE

ADDRESS NORMALIZATION & PARSING SERVICE

Technical Design Document

C/C++ + Drogon + libpostal + LLM Fallback

| PHASE 1 Linux VM Deployment 4 Core ¦ 16 GB RAM | PHASE 2 Kubernetes Infrastructure Auto-scaling ¦ 4-16 Core ¦ 16-64 GB |
| --- | --- |

Version 1.0  |  March 2026

CONFIDENTIAL

# Table of Contents

Table of Contents	2

1. Executive Summary	4

1.1 Key Design Decisions	4

2. Architecture Overview	5

2.1 Processing Pipeline	5

2.2 Confidence Scoring	6

2.3 API Endpoints	6

3. Technical Stack	8

4. Phase 1 — Linux VM Deployment	9

4.1 Objectives	9

4.2 Hardware Specification	9

4.3 Memory Layout	9

4.4 Performance Estimates (Single VM)	9

4.5 Installation Steps	10

4.6 Process Management (systemd)	10

4.7 Phase 1 Success Criteria	10

5. Phase 2 — Kubernetes Infrastructure	11

5.1 Objectives	11

5.2 Resource Configuration Per Pod	11

5.3 Horizontal Pod Autoscaler (HPA) Configuration	11

Scale-Up Policy (Aggressive)	11

Scale-Down Policy (Conservative)	11

5.4 Scaling Timeline (Typical Spark Batch Job)	11

5.5 Shared Storage Architecture	12

5.6 Throughput at Scale	12

5.7 Kubernetes Manifests Delivered	12

6. Spark Integration Guide	13

6.1 Client Configuration	13

6.2 Scala Client Pattern	13

7. Monitoring & Observability	14

7.1 Prometheus Metrics	14

7.2 Alerting Rules	14

8. Risk Assessment & Mitigation	15

9. Implementation Timeline	16

Phase 1 — Linux VM (Weeks 1–4)	16

Phase 2 — Kubernetes (Weeks 5–8)	16

10. Appendix	17

A. Project Directory Structure	17

B. Sample API Request/Response	17

Single Parse	17

Batch Parse	18

# 1. Executive Summary

This document presents the technical design for a high-performance Address Normalization and Parsing Service built using C/C++ with the Drogon framework and libpostal at its core. The service is designed to serve multiple consumers including Apache Spark big data pipelines, Python ML workflows, microservices, and streaming platforms.

The implementation follows a 2-phase approach: Phase 1 deploys on a Linux VM (4 core, 16 GB RAM) for rapid validation and production readiness, while Phase 2 migrates to Kubernetes infrastructure with auto-scaling capabilities (4–16 cores, 16–64 GB RAM per pod) for elastic throughput.

## 1.1 Key Design Decisions

- C/C++ native stack: Zero language boundary overhead between the Drogon HTTP server and libpostal (C library). No FFI, JNI, or cgo penalties.

- 4-phase processing pipeline: Pre-processor → libpostal core → Rule engine → LLM fallback. Each phase is triggered conditionally based on confidence scoring.

- No MITIE: MITIE was evaluated and rejected. It is not thread-safe, has been unmaintained since 2019, and solves a different problem (NER extraction from unstructured text). Our consumers send address fields directly.

- LLM as selective fallback: A local quantized Mistral 7B model (via llama.cpp) handles only ~2% of traffic — addresses that fail both libpostal and the rule engine. Runs asynchronously, never blocks the main pipeline.

- Batch-first API: The batch endpoint (/api/v1/batch) amortizes HTTP overhead across 500–2000 addresses per call, critical for Spark integration.

# 2. Architecture Overview

The service exposes a RESTful API over HTTP/1.1 (with optional gRPC support). All parsing and normalization logic runs at the C/C++ level for maximum throughput and minimum latency.

Figure 1: Recommended Production Architecture

## 2.1 Processing Pipeline

Every incoming address flows through up to 4 phases. The pipeline short-circuits as soon as confidence exceeds the threshold (default 0.85), meaning ~95% of addresses complete after Phase 2.

| Phase | Component | What It Does | Latency | Traffic % |
| --- | --- | --- | --- | --- |
| 1 | C++ Pre-processor | Trim, UTF-8 normalize, remove junk chars, apply custom abbreviation map | ~0.01 ms | 100% |
| 2 | libpostal Core | Parse into components (house_number, road, city, state, postcode, country), normalize and expand abbreviations | ~0.5 ms | 100% |
| 3 | C++ Rule Engine | Cross-validate PIN/ZIP with state/city, infer missing fields, apply country-specific formatting rules | ~0.1 ms | ~5% |
| 4 | Local LLM (llama.cpp) | Disambiguate malformed addresses, correct OCR errors, handle free-text addresses | ~200 ms | ~2% |

## 2.2 Confidence Scoring

After Phase 2, a rule-based confidence score (0.0–1.0) determines whether additional processing is needed. The score is computed from the following factors:

- Completeness: Are all expected components present (street, city, state, postal code)?

- Postal code validity: Does the postal code match a known format (6-digit for India, 5/9-digit for US)?

- Cross-field consistency: Does the postal code region match the parsed city/state?

- Unassigned tokens: How many input tokens were not mapped to any component?

- Language detection: Was a confident language/country detected for the address?

Threshold configuration: Confidence >= 0.85 returns immediately. Between 0.70–0.85 triggers the rule engine (Phase 3). Below 0.70 routes to LLM fallback (Phase 4).

## 2.3 API Endpoints

| Method | Path | Description |
| --- | --- | --- |
| POST | /api/v1/parse | Parse a single address into structured components |
| POST | /api/v1/normalize | Normalize a single address (expand abbreviations, standardize format) |
| POST | /api/v1/batch | Batch parse/normalize up to 2000 addresses in a single request |
| GET | /health/live | Liveness probe — is the process alive? |
| GET | /health/ready | Readiness probe — is libpostal data loaded and accepting requests? |
| GET | /metrics | Prometheus metrics endpoint (port 9090) |

# 3. Technical Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| HTTP Framework | Drogon 1.9+ | Async non-blocking HTTP server, top TechEmpower benchmarks |
| Core Parser | libpostal (C) | Statistical NLP address parsing, 233 countries, ~0.5ms per parse |
| LLM Engine | llama.cpp | C++ native inference for Mistral 7B Q4 quantized model |
| JSON | rapidjson / nlohmann | High-speed JSON serialization/deserialization |
| Build System | CMake 3.16+ | Cross-platform build management |
| Compiler | GCC 11+ / Clang 14+ | C++17 support required |
| Cache (L1) | Concurrent LRU (in-process) | Thread-safe, lock-free hash map for deduplication |
| Cache (L2) | Redis 7.x (optional) | Shared distributed cache across instances |
| Load Balancer | Nginx | TLS termination, least_conn routing, keepalive |
| Containers | Docker | Multi-stage build: builder + slim runtime |
| Monitoring | Prometheus + Grafana | Latency histograms, throughput, cache hit ratio, LLM fallback rate |

# 4. Phase 1 — Linux VM Deployment

PHASE 1  |  Linux VM  |  4 Core  |  16 GB RAM

## 4.1 Objectives

- Validate the full 4-phase pipeline in a production-like environment

- Establish baseline performance metrics on a single node

- Serve initial Spark batch jobs and API consumers

- Build operational confidence before Kubernetes migration

## 4.2 Hardware Specification

| Resource | Specification | Notes |
| --- | --- | --- |
| CPU | 4 cores (8 vCPU preferred) | Intel Xeon / AMD EPYC |
| RAM | 16 GB | libpostal ~2GB + LLM ~4.5GB + cache ~4GB |
| Disk | 50 GB SSD | libpostal data + LLM model + logs |
| OS | Ubuntu 22.04 LTS | Long-term support, well-tested |
| Network | 1 Gbps (minimum) | Same VPC as Spark cluster |

## 4.3 Memory Layout

With 16 GB available, memory is allocated as follows:

| Component | Memory | Details |
| --- | --- | --- |
| libpostal data | ~2.0 GB | Language models, gazetteers, loaded at startup |
| LLM model (Mistral 7B Q4) | ~4.5 GB | Quantized GGUF, loaded by llama.cpp |
| LRU cache (2M entries) | ~3.0 GB | In-process concurrent hash map |
| Drogon + thread stacks | ~0.5 GB | Event loop + 3 worker threads |
| OS + overhead | ~1.0 GB | Kernel buffers, file handles, network stack |
| Total | ~11.0 GB | 5 GB headroom for spikes |

## 4.4 Performance Estimates (Single VM)

| Metric | Without Cache | With 30% Cache Hit |
| --- | --- | --- |
| Single parse latency (P50) | ~0.5 ms | ~0.35 ms |
| Throughput (addresses/sec) | ~6,000 | ~8,500 |
| Batch of 500 latency | ~85 ms | ~60 ms |
| Addresses per hour | ~21.6 M | ~30.6 M |
| 10M addresses (Spark job) | ~28 min | ~20 min |
| 100M addresses (Spark job) | ~4.6 hrs | ~3.3 hrs |

## 4.5 Installation Steps

- Provision a Linux VM (Ubuntu 22.04 LTS) with 4 cores and 16 GB RAM

- Install build dependencies: gcc/g++, cmake, autotools, libssl-dev, libjsoncpp-dev

- Compile libpostal from source and download language data (~2 GB)

- Compile Drogon framework from source (v1.9+)

- Compile llama.cpp and download Mistral 7B Q4 GGUF model (~4.5 GB)

- Build the address-service binary using CMake

- Configure systemd service for auto-restart and log management

- Set up Nginx as reverse proxy with keepalive and rate limiting

- Deploy Prometheus node exporter + application metrics endpoint

- Run integration tests with sample address datasets

## 4.6 Process Management (systemd)

[Unit]

Description=Address Normalization Service

After=network.target

[Service]

Type=simple

User=address-svc

ExecStart=/opt/address-service/bin/address-service --config /etc/address-service/config.json

Restart=always

RestartSec=5

LimitNOFILE=65535

Environment=LIBPOSTAL_DATA_DIR=/opt/libpostal/data

[Install]

WantedBy=multi-user.target

## 4.7 Phase 1 Success Criteria

- Service starts and loads libpostal data within 30 seconds

- Single parse latency under 1 ms (P99)

- Batch endpoint processes 500 addresses in under 100 ms

- Sustained throughput of 5,000+ addresses/sec for 1 hour without memory leak

- Successfully processes a 10M address Spark batch job end-to-end

- LLM fallback triggers for less than 5% of addresses

- Zero unplanned restarts over 7 days of continuous operation

# 5. Phase 2 — Kubernetes Infrastructure

PHASE 2  |  Kubernetes  |  Auto-scaling  |  4–16 Core  |  16–64 GB

## 5.1 Objectives

- Enable horizontal auto-scaling to handle variable Spark batch loads

- Achieve zero-downtime deployments with rolling updates

- Support 50,000–200,000+ addresses/sec at peak

- Provide elastic infrastructure that scales down during idle periods to reduce cost

## 5.2 Resource Configuration Per Pod

| Resource | Request (Guaranteed) | Limit (Burstable) | Rationale |
| --- | --- | --- | --- |
| CPU | 4 cores | 16 cores | libpostal is CPU-bound |
| Memory | 16 GB | 64 GB | LRU cache grows with traffic |
| Min Replicas | 2 pods | — | Always-on for API traffic |
| Max Replicas | — | 20 pods | Burst capacity for Spark jobs |

## 5.3 Horizontal Pod Autoscaler (HPA) Configuration

The HPA is configured with asymmetric scaling behavior: aggressive scale-up to respond to Spark batch spikes, and conservative scale-down to avoid flapping.

### Scale-Up Policy (Aggressive)

- Target CPU utilization: 65%

- Stabilization window: 60 seconds

- Scale-up rate: add up to 4 pods OR double current count every 60 seconds (whichever is larger)

- Result: From 2 pods to 20 pods in approximately 3 minutes under sustained load

### Scale-Down Policy (Conservative)

- Stabilization window: 300 seconds (5 minutes)

- Scale-down rate: remove max 2 pods OR 25% of current count every 120 seconds (whichever is smaller)

- Result: Gradual cooldown prevents premature scale-down between consecutive Spark jobs

## 5.4 Scaling Timeline (Typical Spark Batch Job)

| Time | Pods | Throughput | Event |
| --- | --- | --- | --- |
| T+0s | 2 | ~12,000 addr/sec | Baseline — serving light API traffic |
| T+30s | 2 | ~12,000 addr/sec | Spark job starts, CPU spike detected by HPA |
| T+60s | 6 | ~36,000 addr/sec | First scale-up: 4 pods added |
| T+120s | 12 | ~72,000 addr/sec | Second scale-up: doubled from 6 to 12 |
| T+180s | 16 | ~96,000 addr/sec | Approaching target — stabilizing |
| T+10min | 16 | ~96,000 addr/sec | Sustained processing at target |
| Job ends | 16 | Dropping | Traffic drops, stabilization window starts |
| +5 min | 12 | ~72,000 addr/sec | First scale-down: removed 4 pods |
| +15 min | 2 | ~12,000 addr/sec | Back to baseline |

## 5.5 Shared Storage Architecture

Both the libpostal data (~2 GB) and the LLM model (~4.5 GB) are stored on a shared ReadOnlyMany PersistentVolume. All pods mount the same volume, eliminating data duplication and enabling fast pod startup (~15–30 seconds).

| Volume | Access Mode | Cloud Provider | Size |
| --- | --- | --- | --- |
| libpostal-data | ReadOnlyMany | AWS EFS / GCP Filestore / Azure Files | 5 GB |
| llm-models | ReadOnlyMany | AWS EFS / GCP Filestore / Azure Files | 10 GB |

## 5.6 Throughput at Scale

| Scale | Throughput | 100M Addresses | 1B Addresses |
| --- | --- | --- | --- |
| 2 pods (min) | ~12K addr/sec | ~2.3 hours | ~23 hours |
| 8 pods | ~48K addr/sec | ~35 minutes | ~5.8 hours |
| 16 pods | ~96K addr/sec | ~17 minutes | ~2.9 hours |
| 20 pods (max) | ~120K addr/sec | ~14 minutes | ~2.3 hours |

## 5.7 Kubernetes Manifests Delivered

The following production-ready manifest files are provided alongside this document:

- deployment.yaml — Pod spec with resource requests/limits, init containers, probes, anti-affinity

- hpa.yaml — HPA with asymmetric scale-up/down behavior

- service-and-infra.yaml — Service, Ingress, PVCs, ConfigMap, PodDisruptionBudget, ServiceMonitor, VPA

- Dockerfile — Multi-stage build (builder + slim runtime)

# 6. Spark Integration Guide

Optimal integration between Apache Spark and the address service requires careful tuning of batch sizes, partition counts, and connection management.

## 6.1 Client Configuration

| Parameter | Recommended | Rationale |
| --- | --- | --- |
| Batch size | 500–1000 | Amortizes HTTP overhead; larger batches hit diminishing returns |
| Spark partitions | 2–3x server threads | Ensures all server threads stay busy without over-queuing |
| Connection pool (per executor) | 50 connections | Reuse TCP connections via keepalive |
| HTTP timeout | 30 seconds | Allows large batch + LLM fallback to complete |
| Retry policy | 3 retries, exponential backoff | Handles transient failures during pod scaling |

## 6.2 Scala Client Pattern

val parsedDF = inputDF

.repartition(numPartitions)

.mapPartitions { partition =>

val client = AddressServiceClient(

url = "http://address-service:8080",

poolSize = 50,

timeout = 30.seconds

)

partition.grouped(500).flatMap { batch =>

client.parseBatch(batch.map(_.address))

}

}

Key pattern: Use mapPartitions (not map) to reuse HTTP connections across the entire partition. Each executor maintains a connection pool that persists for the partition lifetime.

# 7. Monitoring & Observability

## 7.1 Prometheus Metrics

| Metric | Type | Description |
| --- | --- | --- |
| address_parse_duration_seconds | Histogram | Parse latency distribution |
| address_batch_size | Histogram | Distribution of batch sizes |
| address_cache_hit_ratio | Gauge | Cache effectiveness (0.0–1.0) |
| address_llm_fallback_total | Counter | Number of LLM fallback invocations |
| address_confidence_score | Histogram | Confidence score distribution |
| address_requests_total | Counter | Total requests by endpoint and status |

## 7.2 Alerting Rules

- P99 latency > 50 ms (single) or > 5 s (batch) for 5 minutes

- CPU utilization > 85% sustained for 5 minutes

- Cache hit ratio drops below 20% for 10 minutes

- LLM fallback rate exceeds 10% of total requests

- Pod restart count > 0 in 1 hour

- Memory usage > 80% of limit for 10 minutes

# 8. Risk Assessment & Mitigation

| Risk | Severity | Impact | Mitigation |
| --- | --- | --- | --- |
| libpostal data corruption | High | Parsing fails or returns garbage | Checksum validation at startup; ReadOnlyMany mount |
| LLM model loading OOM | Medium | Pod crashes during startup | Memory limits set to 64 GB; startup probe with 30 retries |
| Spark job overwhelms service | Medium | Timeouts, dropped requests | HPA aggressive scale-up; Nginx rate limiting; client-side retry with backoff |
| Cache memory growth | Low | Gradual memory increase | LRU eviction with max entries cap; TTL expiry |
| Single point of failure (Phase 1) | High | Complete service outage | systemd auto-restart; Phase 2 resolves with multi-pod |

# 9. Implementation Timeline

## Phase 1 — Linux VM (Weeks 1–4)

| Week | Deliverable | Owner |
| --- | --- | --- |
| Week 1 | Compile libpostal, Drogon, llama.cpp; build skeleton service with /health endpoint | Backend Engineer |
| Week 2 | Implement 4-phase pipeline: pre-processor, libpostal integration, rule engine, LLM fallback | Backend Engineer |
| Week 3 | Batch endpoint, LRU cache, Prometheus metrics, Nginx setup, systemd service | Backend + DevOps |
| Week 4 | Integration testing with Spark, load testing, performance baseline, documentation | Full Team |

## Phase 2 — Kubernetes (Weeks 5–8)

| Week | Deliverable | Owner |
| --- | --- | --- |
| Week 5 | Dockerize service (multi-stage build), set up shared PVCs on EFS/Filestore | DevOps Engineer |
| Week 6 | Deploy to K8s: Deployment, Service, Ingress, HPA, PDB | DevOps Engineer |
| Week 7 | Load testing at scale, tune HPA thresholds, validate auto-scaling behavior | DevOps + Backend |
| Week 8 | Grafana dashboards, alerting rules, runbook documentation, production cutover | Full Team |

# 10. Appendix

## A. Project Directory Structure

address-service/

├── CMakeLists.txt

├── Dockerfile

├── config.json

├── src/

│   ├── main.cc

│   ├── controllers/

│   │   ├── ParseController.h/cc

│   │   ├── BatchController.h/cc

│   │   └── HealthController.h/cc

│   ├── services/

│   │   ├── AddressParser.h/cc

│   │   ├── AddressNormalizer.h/cc

│   │   ├── RuleEngine.h/cc

│   │   ├── LLMFallback.h/cc

│   │   └── CacheManager.h/cc

│   └── models/

│       ├── AddressRequest.h

│       └── AddressResponse.h

├── tests/

├── k8s/

│   ├── deployment.yaml

│   ├── hpa.yaml

│   └── service-and-infra.yaml

└── docker-compose.yml

## B. Sample API Request/Response

### Single Parse

POST /api/v1/parse

{

"address": "123 MG Road, Bengaluru, Karnataka 560001"

}

Response:

{

"house_number": "123",

"road": "mg road",

"city": "bengaluru",

"state": "karnataka",

"postcode": "560001",

"country": "india",

"confidence": 0.95,

"pipeline_phases": [1, 2],

"latency_ms": 0.52

}

### Batch Parse

POST /api/v1/batch

{

"addresses": [

"123 MG Road, Bengaluru 560001",

"456 Park Ave, New York NY 10022",

"...up to 2000 addresses..."

]

}

— End of Document —